## Slide 1: 54th Annual NCDA Conference Orlando June 13- 15, 2022

## Slide 2: CDBG MANAGING INFRASTRUCTURE/NEIGHBORHOOD IMPROVEMENT PROJECTS
George Mensah
Director
Department of Housing and Community Development
City of Miami

## Slide 3: Facts about City of Miami
Settled in 1825; Incorporated on July 28, 1896
Government: A City Mayor, elected by entire City, and five District-elected Commissioners
2020 U.S. Census population, Miami (April 1st): 442,241
Foreign-born population: 57.5%
Median HH Income, City-specific: $48,789
CDBG Allocation Program Year 23-24: $5,348,046.00

## Slide 4: Facts about City of Miami

## Slide 5: Infrastructure Project Selection I
  The City has identified the following infrastructure projects as priorities
    Building and replacement of sidewalks in CDBG eligible communities as a priority.
    Street pavement replacement or reconstruction, drainage improvements and ADA ramps in CDBG eligible communities
  On an annual basis, $600,000 in CDBG Economic Development funds are allocated to the City’s Resiliency and Public Works Department
  The rest of the CDBG Allocations are divided using CDBG Formula A allocations per City Commission District.

## Slide 6: Infrastructure Project Selection II
    Citywide Projects
    Department of Resiliency and Public Works (RPW) maintains a city street inventory that requires repaving or reconstruction.
    RPW selects the streets to be paved and the scope of work which includes sidewalk replacement, curbs and ADA ramps, as well as drainage improvement, if needed to the department.
    The department reviews the selected projects for CDBG eligibility
      Meets a national objective
      In a CDBG eligible area (used primarily by low-income individuals)
      Scope cannot be classified as maintenance
      Contract is competitively procured

## Slide 7: Infrastructure Project Selection III
    District Projects
    Selected based on the priority of the district during public hearings
    Examples of Projects:
      District specific street and sidewalk replacements
      New playground installations
      Rehabilitation of properties for non-profits
      Rehabilitation of community centers in parks

## Slide 8: Procurement
    City Projects
    Procurement is done through the Procurement Department
    All construction services in the city are procured using federal procurement regulations
      Example: Davis Bacon and Section 3
    Non-City Projects
      Procurement conducted by the sub-recipient
      Supervised by the department

## Slide 9: Contracting
    For City Projects
    An MOU is executed between the department and the city department responsible for managing the project (Public Works or Office of Capital Improvements)
    The MOU makes the department jointly responsible with he contracting department for the management of the contract.
    MOU includes monitoring language that allows the department to monitor the other department for compliance.
    Non-City Projects
    Contract is executed between the City and the non-profit
    Non-profit is solely responsible for the management of the project

## Slide 10: Project File
    Project Transmittal Form
    Executed contract or MOU
    The MOU makes the department jointly responsible with he contracting department for the management of the contract. Or
    Executed contract with non-profit
    Map of the project area
    CDBG eligibility analysis form
    Scope of work
    Environmental Review Forms
    Davis-Bacon & Section 3(resides in a separate file with responsible staff)
    Other documents
      Reimbursement forms, before & after pictures, notice to proceed etc

## Slide 11: Reimbursement Process I
    Contracting department or non-profit submits a reimbursement package
      Reimbursement form
      A completed AIA from form the contractor signed off by the contracting department or non-profit
      Davis-Bacon and Section 3 information
    Contract Compliance Analyst reviews the package and signs off on the form
    Department’s construction inspector visits the site to ensure that the percentage of completion is as specified on the AIA and signs off on the reimbursement

## Slide 12: Reimbursement Process II
    Staff responsible for Davis-Bacon and Section 3 reviews the package and signs off on it or request additional information
    Package then goes to finance unit for payment
    Fiscal assistant reviews package to ensure that it includes all the required signatures, and the math makes sense. Inputs in financial system
    Package is reviewed by Assistant Director for Finance and approved for payment
    Department director or his assignee reviews and approves for payment
    The Department’s standard is to complete the reimbursement process in 14 business days.

## Slide 15: Caribbean Marketplace

## Slide 16: Jose Marti Playground

## Slide 17: Coral Way Park Playground

## Slide 18: Lessons
    MOU with City Department should include monitoring and monitor based on your monitoring policies and procedures (from HUD monitoring)
    All city infrastructure construction contracts should use federal procurement standards-reduces drastically project time
    In reviewing eligibility be cognizant of who uses the infrastructure ( Ex. Is the road primarily used by commuters not living in the community?)
    Ensure that the eligible areas are primarily residential
    Ensure you have project signs that shows the use of CDBG funds
    Always try to have a “groundbreaking ceremony” or a “ribbon cutting ceremony” so your politicians, especially your congressional delegation, can take credit for the work done using CDBG funds in the community.

## Slide 19: The Train

## Slide 20: Questions?